DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING & ALLIED BRANCHES

MAJOR PROJECT (BCS753)

# Weekly Progress Log Format (for Students)

| Date | Work Done / Issues Faced | Mentor Remark & Sign |
| --- | --- | --- |
| 24-06-2026 | Finalised project requirements, purpose, scope and core modules. |  |
| 01-07-2026 | Planned system architecture and database structure for users, income, expenses and budgets. |  |
| 08-07-2026 | Set up Spring Boot and MySQL; completed registration, login and BCrypt password hashing. |  |
| 15-07-2026 | Completed income/expense add, edit, delete, search and date-wise reports. |  |
| 22-07-2026 | Integrated dashboard summaries and charts for category and monthly/yearly analysis. |  |
| 29-07-2026 | Developed budgets with category/month/year controls, usage %, warnings and over-budget tracking. |  |
| 05-08-2026 | Added PDF/Excel exports; improved validation, ownership checks and error handling. |  |
| 12-08-2026 | Integrated Gemini AI Advisor with expense/budget context and local fallback. |  |
| 19-08-2026 | Polished responsive UI, profile and protected navigation; tested core application flows. |  |
| 04-09-2026 | Final audit, Eclipse standardisation, documentation, presentation and repository cleanup. |  |